**Sprint Review Checklist**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name | Project LIB OPAC | Project ID  (if applicable) | 3 |
| Reviewer’s Name | Anjelo Jurquina | Sprint No. | 1 |
| Review Date | Feb 9, 2018 |  |  |

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Acceptance Criteria** | **Compliance** | | **Remarks** | **Estimated**  **Value** |
| Yes | No |
| UC-3.0-S1: View Book Catalog | / |  |  | 34 |
| UC-2.1.1-S1: Create book entry | / |  |  | 55 |
| UC-3.2-S1: See if a book is on shelf, borrowed, or not allowed for borrowing | / |  |  | 13 |
| UC-2.1.2-S1: Edit book entry | / |  |  | 21 |
| **TOTAL** | 4 | 0 |  | 123 |
| **Team Velocity** (Add all value sof UAC that have been complied) | | | | 123 |

Tester's Comments:

Usability Goals:

# If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check **NA**.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Nielsen's Usability Heuristics** | **Strongly Strongly**  **Disagree Agree** | | | | | **NA** |
| 1 | 2 | 3 | 4 | 5 |  |
| Simple and Natural Dialogue |  |  |  | / |  |  |
| Speaks the Users' Language |  |  |  |  | / |  |
| Minimize User Memory Load |  |  |  | / |  |  |
| Consistency |  |  |  | / |  |  |
| Feedback |  |  |  | / |  |  |
| Clearly Marked Exits |  |  |  | / |  |  |
| Shortcuts |  |  |  |  |  |  |
| Good Error Messages |  |  |  | / |  |  |
| Prevent Errors |  |  |  | / |  |  |
| Help and Documentation |  |  |  | / |  |  |

# Reviewer’s Comments: